## Slide 1: eDocLite
Harish Annavajjala
Jay Nagle
Rohit Patil
Vraj Parikh
Yash Ketkar

## Slide 2: Build Plan
We have divided the Semester into 5 Sprints
Sprint 1 - Completed
  Setting up of robust Build Environment
Sprint 2 - Completed
  Created forms using React and Redux.
  Sprint 3 - Completed
  Completed drag and drop in form builder.
  Able to access the editable properties.
Sprint 4 – In progress
  Finish customizing the properties of components.
  Integrate all the modules.

## Slide 3: Milestone 3 : Completed
Edit component functionality.
Delete component functionality.
Bug fixes.

## Slide 4: Future Milestones
Customization of toolbox component props.
Component resize functionality.
Export created forms as JSX.

## Slide 5: Project Statistics Comparison (Vs Last Week)

## Slide 6: Team Work
Pair programming and peer reviewing.

## Slide 7: Tools
NodeJS
ReactJS
Webpack
Babel
Git
Flux
Redux
Travis-CI
Karma
Mocha
Slack
CodeClimate

## Slide 8: Demo
Demo
https://vimeo.com/161535518

## Slide 9: Thank You!